LARAMAIL

A Modern JMAP Webmail Client

Built with Laravel • Inertia • React • TypeScript

Claude Code Implementation Plan — MVP Edition

# 1. Project Overview

Laramail is a clean, self-hosted JMAP webmail client built as a Laravel + Inertia + React application. It targets Stalwart Mail Server (and any RFC 8620/8621-compliant JMAP server) and is designed to slot into NetServa 3.0 as an integrated module while also standing alone as an open-source project.

The core philosophy: JMAP is just HTTP + JSON, which means the Laravel backend is a thin, stateless proxy and authentication layer, while the React frontend does most of the heavy lifting via the jmap-jam TypeScript library. There is no binary protocol parsing, no persistent TCP connections, and no IMAP state machine — just HTTP calls.

## 1.1  Key Reference Projects

Before writing a single line, Claude Code should clone and study these repositories:

| Repository | What to extract |
| --- | --- |
| root-fr/jmap-webmail (github.com) | Complete working JMAP webmail in Next.js + React + TypeScript + Tailwind + jmap-jam. Study: stores/, hooks/, components/, lib/jmap.ts. This is the primary UI reference — port its patterns rather than reinvent them. |
| SebastianKrupinski/jmap-client-php (github.com) | PHP 8.0+ typed JMAP client library. Use for the Laravel service layer if server-side JMAP calls are needed (e.g. AI bridge, server-side search). Note: AGPL-3.0 licence — check compatibility for your use case. |
| htunnicliff/jmap-jam (npm: jmap-jam) | Tiny (~2kb) strongly-typed TypeScript JMAP client. Zero dependencies. This is what the React frontend uses directly to talk to Stalwart. Study its requestMany() batch API carefully. |
| cypht-org/cypht (github.com) | PHP + JS webmail with working JMAP module (modules/imap/hm-jmap.php). Reference for MIME blob handling, attachment download patterns, and edge cases. |
| jmapio/jmap-demo-webmail (github.com) | Fastmail's original 2000-line JMAP demo. Old JS (no React) but shows clean state management patterns for JMAP push/EventSource. |
| Your existing AI bridge | The JMAP polling/webhook code you've already written for Stalwart. Port this into the Laravel queue/job system as JmapInboundJob. |

## 1.2  Architecture Decision: Proxy vs Direct

The React frontend can talk to Stalwart in two ways. Laramail uses a hybrid:

| Mode | When to use |
| --- | --- |
| Direct (React → Stalwart) | Email read/list/search operations. The browser holds the JMAP bearer token (stored in memory, never localStorage). jmap-jam talks directly to Stalwart's JMAP endpoint. Fast, no server roundtrip. |
| Proxied (React → Laravel → Stalwart) | Authentication (Laravel issues sessions), attachment downloads (to add Content-Disposition headers), AI bridge integration, admin operations, and any operation requiring server-side secrets. |

This hybrid approach means the Laravel backend stays lean and the React frontend is responsive, while authentication and AI features remain server-controlled.

# 2. Technology Stack

| Layer | Technology | Version / Notes |
| --- | --- | --- |
| PHP Framework | Laravel | 11.x |
| Frontend Bridge | Inertia.js | 2.x (React adapter) |
| Frontend Framework | React | 19.x with TypeScript |
| Build Tool | Vite | 6.x (via Laravel Vite plugin) |
| Styling | Tailwind CSS | 4.x |
| JMAP Client (JS) | jmap-jam | npm: jmap-jam (latest) |
| JMAP Client (PHP) | jmap-client-php | composer: sebastiankrupinski/jmap-client-php (optional, for server-side) |
| State Management | Zustand | 5.x (port from root-fr/jmap-webmail) |
| Rich Text Editor | TipTap | 2.x (compose window) |
| HTML Sanitizer | DOMPurify | 3.x (email body rendering) |
| Icons | Lucide React | lucide-react |
| Auth | Laravel Breeze | Inertia/React stack (or manual) |
| Database | SQLite / MySQL | Stores user settings, AI history only — no email data |
| Mail Server | Stalwart | v1.x — primary target, any RFC 8621 server should work |
| Queue | Laravel Queue | database driver for AI bridge jobs |

## 2.1  What NOT to store in the database

Email data lives exclusively in Stalwart. Laravel's database stores only:

- User account records (email address, hashed JMAP bearer token, display name)

- User preferences (theme, signature, notification settings, AI feature toggles)

- AI conversation history (for the email AI bridge feature)

- Cached JMAP session objects (Redis preferred, with 30-minute TTL)

# 3. Project Directory Structure

Start with: composer create-project laravel/laravel laramail && cd laramail && php artisan breeze:install react --inertia

laramail/

├── app/

│   ├── Http/

│   │   ├── Controllers/

│   │   │   ├── Auth/           # Breeze login/register

│   │   │   ├── MailboxController.php

│   │   │   ├── EmailController.php

│   │   │   ├── AttachmentController.php

│   │   │   ├── SearchController.php

│   │   │   └── AiController.php

│   │   │

│   │   ├── Middleware/

│   │   │   └── EnsureJmapSession.php   # validates cached JMAP token

│   │   └── Requests/                  # Form requests for compose/send

│   │

│   ├── Services/

│   │   ├── JmapService.php           # PHP-side JMAP calls (auth, AI bridge)

│   │   └── AiMailService.php         # Anthropic API integration

│   │

│   ├── Jobs/

│   │   └── ProcessInboundEmailJob.php # Your existing AI bridge, ported

│   │

│   └── Models/

│       ├── User.php                    # + jmap_session_url, jmap_token (encrypted)

│       └── UserPreference.php

│

├── resources/

│   ├── js/

│   │   ├── types/

│   │   │   ├── jmap.d.ts               # JMAP type definitions

│   │   │   └── email.d.ts              # App-level email types

│   │   ├── lib/

│   │   │   ├── jmapClient.ts          # Singleton jmap-jam wrapper

│   │   │   ├── emailParser.ts          # Body/attachment helpers

│   │   │   └── dateUtils.ts

│   │   ├── stores/                    # Zustand stores (port from root-fr)

│   │   │   ├── mailboxStore.ts         # Folder tree + unread counts

│   │   │   ├── emailStore.ts           # Message list + selected email

│   │   │   ├── sessionStore.ts         # JMAP session + accountId

│   │   │   └── uiStore.ts              # Compose panel, layout state

│   │   ├── hooks/

│   │   │   ├── useJmapPush.ts          # EventSource push listener

│   │   │   ├── useMailboxes.ts

│   │   │   └── useEmailList.ts

│   │   ├── components/

│   │   │   ├── layout/

│   │   │   │   ├── AppShell.tsx           # Three-panel layout

│   │   │   │   ├── Sidebar.tsx            # Folder tree

│   │   │   │   └── Toolbar.tsx

│   │   │   ├── mail/

│   │   │   │   ├── EmailList.tsx          # Message list pane

│   │   │   │   ├── EmailListItem.tsx

│   │   │   │   ├── EmailViewer.tsx        # Reading pane

│   │   │   │   ├── EmailBody.tsx          # Sanitized HTML render

│   │   │   │   ├── AttachmentList.tsx

│   │   │   │   └── ThreadView.tsx         # Collapsed thread

│   │   │   ├── compose/

│   │   │   │   ├── ComposePanel.tsx       # Slide-up compose

│   │   │   │   ├── ComposeTo.tsx          # Address autocomplete

│   │   │   │   └── ComposeToolbar.tsx

│   │   │   └── ui/                    # Generic UI (button, badge, etc.)

│   │   └── Pages/

│   │       ├── Auth/                  # Login (Breeze)

│   │       ├── Mail/Index.tsx          # Main three-panel view

│   │       └── Settings/Index.tsx      # Account/identity settings

│   └── views/

│       └── app.blade.php

├── routes/

│   ├── web.php                         # Inertia page routes

│   └── api.php                         # JMAP proxy + AI endpoints

└── database/

└── migrations/

├── ..._add_jmap_fields_to_users.php

└── ..._create_user_preferences_table.php

# 4. Phase 1 — Foundation (Day 1, ~8 hours)

## 4.1  Laravel Project Bootstrap

Run these commands in sequence. Breeze with the React/Inertia stack gives you auth scaffolding, vite.config, and tsconfig out of the box.

composer create-project laravel/laravel laramail

cd laramail

composer require laravel/breeze

php artisan breeze:install react --inertia --typescript

npm install

# Install JS dependencies

npm install jmap-jam zustand @tiptap/react @tiptap/starter-kit

npm install dompurify @types/dompurify

npm install lucide-react

# Optional PHP JMAP client (for server-side/AI bridge use)

composer require sebastiankrupinski/jmap-client-php

# Run migrations (users table from Breeze)

php artisan migrate

## 4.2  Database Migrations

Two migrations beyond the default Breeze schema:

### Migration 1: Add JMAP fields to users table

Schema::table('users', function (Blueprint $table) {

$table->string('jmap_session_url')->nullable(); // e.g. https://mail.example.com/.well-known/jmap

$table->text('jmap_token_encrypted')->nullable(); // encrypted('bearer_token')

$table->string('jmap_account_id')->nullable();   // from JMAP session response

$table->string('display_name')->nullable();

$table->string('timezone')->default('Australia/Brisbane');

});

### Migration 2: user_preferences table

Schema::create('user_preferences', function (Blueprint $table) {

$table->id();

$table->foreignId('user_id')->constrained()->cascadeOnDelete();

$table->string('key');

$table->json('value')->nullable();

$table->timestamps();

$table->unique(['user_id', 'key']);

});

## 4.3  Login Flow — JMAP Authentication

The login page collects three fields: JMAP Server URL, Email Address, and Password. On submit, Laravel authenticates against Stalwart via Basic Auth to obtain (or validate) the bearer token, stores it encrypted against the user record, then starts a standard Laravel session.

The bearer token MUST be stored encrypted. Use Laravel's built-in encryption:

// In JmapService.php

public function authenticate(string $sessionUrl, string $email, string $password): array

{

$response = Http::withBasicAuth($email, $password)

->get($sessionUrl);

if ($response->failed()) {

throw new JmapAuthException('Authentication failed');

}

$session = $response->json();

// session has: apiUrl, accounts[], primaryAccounts, uploadUrl, downloadUrl

return $session;

}

// In AuthController.php — store after successful auth

$user->jmap_token_encrypted = encrypt($bearerToken);

$user->jmap_session_url = $validated['session_url'];

$user->jmap_account_id = $session['primaryAccounts']['urn:ietf:params:jmap:mail'];

$user->save();

## 4.4  JMAP Session Endpoint for Frontend

After login, the React frontend needs the JMAP session URL and a short-lived token to initialise jmap-jam. Provide a dedicated endpoint that returns these safely:

// routes/api.php

Route::middleware('auth')->get('/jmap-session', function (Request $request) {

$user = $request->user();

return response()->json([

'sessionUrl' => $user->jmap_session_url,

'bearerToken' => decrypt($user->jmap_token_encrypted),

'accountId'  => $user->jmap_account_id,

]);

});

The Inertia page load passes this data as a prop on the initial page, so the React app has it immediately without an extra round trip.

## 4.5  jmapClient.ts — Frontend JMAP Singleton

Create resources/js/lib/jmapClient.ts as the single point of JMAP access in the React app. Port and adapt from root-fr/jmap-webmail/lib/:

import JamClient from 'jmap-jam';

let client: JamClient | null = null;

export function initJmapClient(sessionUrl: string, bearerToken: string): JamClient {

client = new JamClient({ sessionUrl, bearerToken });

return client;

}

export function getJmapClient(): JamClient {

if (!client) throw new Error('JMAP client not initialised');

return client;

}

// Convenience: get the default mail account ID from the session

export async function getAccountId(): Promise<string> {

const jmap = getJmapClient();

const session = await jmap.session;

return session.primaryAccounts['urn:ietf:params:jmap:mail'];

}

## 4.6  Zustand Stores — Port from root-fr/jmap-webmail

Study root-fr/jmap-webmail/stores/ carefully. Port all four stores with minimal changes. Key patterns to preserve:

- mailboxStore — holds the folder tree fetched via Mailbox/get, tracks unread counts, knows the special inbox/sent/trash/drafts IDs by role

- emailStore — holds the current mailbox ID, email list (from Email/query + Email/get batch), selected email ID, and the full email object for the reading pane

- sessionStore — holds accountId, JMAP session object, connection status

- uiStore — compose panel open/closed, selected email ID, layout mode (split/full), sidebar collapsed state

The Zustand pattern from root-fr uses immer middleware for immutable updates. Keep this as-is.

# 5. Phase 2 — Core Mail Features (Day 1 afternoon / Day 2 morning, ~10 hours)

## 5.1  Mailbox (Folder) Tree

The folder tree is the most important JMAP entity to get right. Stalwart exposes IMAP folders as JMAP Mailboxes with a parentId hierarchy. Key considerations:

- Fetch with Mailbox/get — returns all mailboxes for the account in one call

- Each mailbox has: id, name, parentId (null for root), role (inbox/sent/drafts/trash/spam), totalEmails, unreadEmails

- Build a tree from the flat list using parentId references

- Roles inbox/sent/drafts/trash/spam get special icons — use Lucide React: Inbox, Send, FileText, Trash2, AlertOctagon

- Subscribe to state changes via Mailbox/changes to keep unread counts live

// In mailboxStore.ts — load mailboxes

loadMailboxes: async () => {

const jmap = getJmapClient();

const accountId = await getAccountId();

const [mailboxResponse] = await jmap.api.Mailbox.get({

accountId,

ids: null,  // null = all mailboxes

properties: ['id', 'name', 'parentId', 'role', 'totalEmails', 'unreadEmails', 'sortOrder'],

});

set({ mailboxes: mailboxResponse.list, state: mailboxResponse.state });

}

## 5.2  Email List — The Critical JMAP Batch Request

Listing emails in JMAP requires a two-step batch request: Email/query (get IDs) then Email/get (fetch properties). jmap-jam's requestMany() handles this elegantly with backreferences, exactly as the RFC 8621 specification intends:

// In emailStore.ts — load emails for a mailbox

loadEmails: async (mailboxId: string, position = 0) => {

const jmap = getJmapClient();

const accountId = await getAccountId();

const [{ emailIds, emails }] = await jmap.requestMany((r) => {

const emailIds = r.Email.query({

accountId,

filter: { inMailbox: mailboxId },

sort: [{ property: 'receivedAt', isAscending: false }],

position,

limit: 50,

calculateTotal: true,

});

const emails = r.Email.get({

accountId,

ids: emailIds.$ref('/ids'),  // backreference — single HTTP call

properties: [

'id', 'threadId', 'subject', 'from', 'to', 'receivedAt',

'keywords', 'mailboxIds', 'hasAttachment', 'preview', 'size'

],

});

return { emailIds, emails };

});

set({

emails: emails.list,

total: emailIds.total,

queryState: emailIds.queryState,

});

}

## 5.3  Email Viewer — Reading Pane

When an email is selected, fetch the full body. Use a second Email/get call with body-related properties:

loadEmailBody: async (emailId: string) => {

const jmap = getJmapClient();

const accountId = await getAccountId();

const [response] = await jmap.api.Email.get({

accountId,

ids: [emailId],

properties: [

'id', 'subject', 'from', 'to', 'cc', 'bcc', 'replyTo',

'sentAt', 'receivedAt', 'keywords',

'htmlBody', 'textBody', 'bodyValues', 'attachments',

'bodyStructure'

],

fetchHTMLBodyValues: true,

fetchTextBodyValues: true,

maxBodyValueBytes: 524288,  // 512KB

});

set({ selectedEmail: response.list[0] });

// Mark as read immediately (optimistic)

await jmap.api.Email.set({

accountId,

update: { [emailId]: { 'keywords/$seen': true } }

});

}

## 5.4  EmailBody.tsx — Safe HTML Rendering

NEVER render email HTML directly. Always sanitize with DOMPurify and render inside a sandboxed iframe to prevent CSS bleed:

import DOMPurify from 'dompurify';

const ALLOW_TAGS = ['a', 'b', 'blockquote', 'br', 'caption', 'cite', 'code',

'col', 'colgroup', 'dd', 'div', 'dl', 'dt', 'em', 'h1', 'h2', 'h3',

'h4', 'h5', 'h6', 'hr', 'i', 'img', 'li', 'ol', 'p', 'pre',

's', 'small', 'span', 'strong', 'sub', 'sup', 'table', 'tbody',

'td', 'tfoot', 'th', 'thead', 'tr', 'u', 'ul'

];

export function EmailBody({ html }: { html: string }) {

const clean = DOMPurify.sanitize(html, {

ALLOWED_TAGS: ALLOW_TAGS,

ALLOWED_ATTR: ['href', 'src', 'alt', 'class', 'style', 'target'],

FORBID_TAGS: ['script', 'style', 'iframe', 'form', 'input'],

FORCE_BODY: true,

});

return (

<iframe

srcDoc={`<!DOCTYPE html><html><body style="font-family:sans-serif;font-size:14px">${clean}</body></html>`}

sandbox="allow-same-origin"   // NO allow-scripts

className="w-full min-h-96 border-0"

onLoad={(e) => {

// Auto-resize iframe to content height

const iframe = e.currentTarget;

iframe.style.height = iframe.contentDocument!.body.scrollHeight + 'px';

}}

/>

);

}

## 5.5  Compose — Send with EmailSubmission/set

JMAP combines email creation and submission in a single batched request. Study this carefully — it is more efficient than SMTP-style send:

sendEmail: async (draft: ComposeDraft) => {

const jmap = getJmapClient();

const accountId = await getAccountId();

// Get Sent mailbox ID

const sentMailboxId = get().mailboxes

.find(m => m.role === 'sent')?.id;

const [result] = await jmap.requestMany((r) => {

// Step 1: Create the email object

const created = r.Email.set({

accountId,

create: {

'draft-1': {

mailboxIds: { [sentMailboxId!]: true },

keywords: { '$seen': true },

subject: draft.subject,

from: [{ name: draft.fromName, email: draft.fromEmail }],

to: draft.to.map(a => ({ email: a })),

cc: draft.cc?.map(a => ({ email: a })) ?? [],

htmlBody: [{

partId: 'body',

type: 'text/html',

}],

bodyValues: {

body: { value: draft.htmlContent, isTruncated: false }

},

},

},

});

// Step 2: Submit for delivery (backreferences created email ID)

r.EmailSubmission.set({

accountId,

create: {

'sub-1': {

identityId: draft.identityId,

emailId: created.$ref('/created/draft-1/id'),

envelope: {

mailFrom: { email: draft.fromEmail },

rcptTo: draft.to.map(email => ({ email })),

}

}

},

});

return { created };

});

return result.created;

}

## 5.6  AppShell Layout — Three-Panel

The main UI is a classic three-panel webmail layout. Build it with Tailwind flex/grid, not a component library, to keep bundle size down:

// Pages/Mail/Index.tsx — Main layout

export default function MailIndex({ jmapSession }: { jmapSession: JmapSessionProps }) {

// Initialise JMAP client on mount

useEffect(() => {

initJmapClient(jmapSession.sessionUrl, jmapSession.bearerToken);

loadMailboxes();

}, []);

return (

<div className="flex h-screen bg-gray-50 overflow-hidden">

{/* Panel 1: Sidebar — folder tree, 240px fixed */}

<Sidebar className="w-60 shrink-0 border-r" />

{/* Panel 2: Email list — 380px, scrollable */}

<div className="w-96 shrink-0 border-r overflow-y-auto">

<EmailList />

</div>

{/* Panel 3: Reading pane — fills remaining space */}

<div className="flex-1 overflow-y-auto">

<EmailViewer />

</div>

{/* Compose panel — slides up from bottom */}

<ComposePanel />

</div>

);

}

# 6. Phase 3 — JMAP Push & Real-Time Sync (Day 2, ~4 hours)

JMAP push via EventSource (Server-Sent Events) is what makes the inbox feel live. Stalwart supports it. This is one of JMAP's biggest advantages over IMAP — no polling needed.

## 6.1  useJmapPush Hook

// hooks/useJmapPush.ts

export function useJmapPush() {

const { mailboxes, loadMailboxChanges } = useMailboxStore();

const { loadEmailChanges } = useEmailStore();

const session = useSessionStore(s => s.session);

useEffect(() => {

if (!session?.eventSourceUrl) return;

const jmap = getJmapClient();

const accountId = useSessionStore.getState().accountId;

// Connect to JMAP EventSource push channel

const url = new URL(session.eventSourceUrl);

url.searchParams.set('types', 'Mailbox,Email,EmailDelivery');

url.searchParams.set('closeafter', 'state');

const es = new EventSource(url.toString());

es.onmessage = async (event) => {

const data = JSON.parse(event.data) as JmapStateChange;

if (data.changed?.[accountId]) {

const changes = data.changed[accountId];

// Sync changed object types

if (changes.Mailbox) await loadMailboxChanges(changes.Mailbox);

if (changes.Email)   await loadEmailChanges(changes.Email);

}

};

es.onerror = () => { /* reconnect with backoff */ };

return () => es.close();

}, [session]);

}

## 6.2  Email/changes — Incremental Sync

When push fires, do NOT refetch everything. Use Email/changes to get only what changed since the last known state, then Email/get only those IDs. This is the key JMAP efficiency win:

loadEmailChanges: async (newState: string) => {

const jmap = getJmapClient();

const accountId = await getAccountId();

const { queryState } = get();

const [changes] = await jmap.api.Email.changes({

accountId,

sinceState: queryState,

maxChanges: 50,

});

if (changes.created.length > 0) {

// Fetch only new emails

const [newEmails] = await jmap.api.Email.get({

accountId,

ids: changes.created,

properties: ['id', 'subject', 'from', 'receivedAt', 'keywords', 'preview'],

});

// Prepend to list

set(state => ({

emails: [...newEmails.list, ...state.emails],

queryState: changes.newState,

}));

}

// Handle updated (flag changes) and destroyed (deleted)

// ...

}

# 7. Phase 4 — Attachments & Blobs (Day 2, ~3 hours)

JMAP stores attachments as blobs. Download and upload go through the JMAP blob download/upload URLs from the session object. Route these through Laravel to add authentication headers (the browser cannot add Bearer headers to anchor tag downloads):

## 7.1  Attachment Download Route (Laravel Proxy)

// routes/api.php

Route::middleware('auth')

->get('/attachment/{blobId}', [AttachmentController::class, 'download'])

->name('attachment.download');

// AttachmentController.php

public function download(Request $request, string $blobId): StreamedResponse

{

$user = $request->user();

$token = decrypt($user->jmap_token_encrypted);

// Build Stalwart blob download URL

// Format: {downloadUrl}/{accountId}/{blobId}/{name}

$session = Cache::get("jmap_session_{$user->id}");

$url = str_replace(

['{accountId}', '{blobId}', '{name}', '{type}'],

[$user->jmap_account_id, $blobId, $request->query('name', 'attachment'), 'application/octet-stream'],

$session['downloadUrl']

);

$response = Http::withToken($token)

->withOptions(['stream' => true])

->get($url);

return response()->stream(function() use ($response) {

foreach ($response->getBody()->read(8192) as $chunk) {

echo $chunk;

flush();

}

}, 200, [

'Content-Type'        => $response->header('Content-Type'),

'Content-Disposition' => 'attachment; filename="' . $request->query('name') . '"',

]);

}

## 7.2  Attachment Upload (Compose)

When composing, upload attachments to JMAP first to get a blobId, then include that blobId in the email:

// In ComposePanel.tsx

async function uploadAttachment(file: File): Promise<string> {

const jmap = getJmapClient();

const session = await jmap.session;

const accountId = await getAccountId();

const uploadUrl = session.uploadUrl

.replace('{accountId}', accountId);

const response = await fetch(uploadUrl, {

method: 'POST',

headers: {

'Content-Type': file.type,

'Authorization': `Bearer ${bearerToken}`,

},

body: file,

});

const result = await response.json();

return result.blobId;  // Use this in Email/set attachments

}

# 8. AI Email Bridge — Porting Your Existing Code

You already have JMAP polling code for your Anthropic API bridge. Port it into Laravel as a queue job that runs on a schedule.

## 8.1  Architecture

ProcessInboundEmailJob (dispatched by scheduler every 1 min)

└── JmapService::fetchUnprocessedEmails()   # Email/query filtered by $notjunk + NOT $ai-processed

└── foreach email:

└── AiMailService::process($emailBody)  # Your existing Anthropic call

└── JmapService::sendReply($threadId, $aiResponse)

└── JmapService::setKeyword($emailId, '$ai-processed')  # Custom JMAP keyword

## 8.2  Custom JMAP Keywords for AI State

JMAP allows arbitrary keywords on emails. Use these to track AI processing state without any database:

| JMAP Keyword | Meaning |
| --- | --- |
| $ai-processed | This email has been processed by the AI bridge |
| $ai-replied | AI has sent a reply to this email |
| $ai-pending | Queued for AI processing, in progress |
| $ai-error | AI processing failed, review needed |

Setting custom keywords in JMAP is a simple Email/set call:

// JmapService.php

public function markAsAiProcessed(string $emailId): void

{

$this->client->perform([

(new EmailSet($this->accountId))

->update($emailId, ['keywords/$ai-processed' => true])

]);

}

## 8.3  AI Compose Assistant (Frontend Feature)

Expose an AI assist button in the compose panel that calls a Laravel API endpoint:

// routes/api.php

Route::middleware('auth')->post('/ai/compose-assist', [AiController::class, 'assist']);

// AiController.php

public function assist(Request $request): JsonResponse

{

$validated = $request->validate([

'draft' => 'required|string|max:10000',

'instruction' => 'required|string|max:500',  // e.g. "make more formal"

]);

$result = $this->aiMailService->improveDraft(

$validated['draft'],

$validated['instruction']

);

return response()->json(['improved' => $result]);

}

# 9. Route Map

## 9.1  Web Routes (Inertia Pages)

| Method | URI | Description |
| --- | --- | --- |
| GET | / | Redirect to /mail or /login |
| GET | /login | Auth/Login Inertia page (Breeze) |
| POST | /login | Process login + JMAP auth |
| POST | /logout | Destroy session |
| GET | /mail | Mail/Index — main three-panel app |
| GET | /settings | Settings/Index — identities, prefs |

## 9.2  API Routes (JSON)

| Method | URI | Description |
| --- | --- | --- |
| GET | /api/jmap-session | Return JMAP session data for frontend |
| GET | /api/attachment/{blobId} | Proxied blob download |
| POST | /api/ai/compose-assist | AI draft improvement |
| GET | /api/ai/history | AI bridge conversation log |

# 10. MVP Scope — What to Build vs Defer

## 10.1  MVP — Must Have (2 Days)

| Feature | Implementation | Complexity |
| --- | --- | --- |
| Login + JMAP auth | Laravel + Breeze + JmapService | Low |
| Folder tree (sidebar) | Mailbox/get + Zustand store | Low |
| Email list | Email/query + Email/get batch | Medium |
| Read email (HTML + text) | Email/get full body + DOMPurify iframe | Medium |
| Mark read/unread | Email/set keywords | Low |
| Delete / move to trash | Email/set mailboxIds | Low |
| Compose new email | Email/set + EmailSubmission/set batch | Medium |
| Reply / Reply All | Pre-fill compose with thread reference | Medium |
| Forward | Pre-fill compose with quoted body | Low |
| Attachment download | Laravel proxy to JMAP blob URL | Medium |
| JMAP push (live sync) | EventSource hook + Email/changes | Medium |
| Three-panel layout | Tailwind flex layout | Low |
| Dark mode | Tailwind dark: classes + uiStore toggle | Low |

## 10.2  Defer to Post-MVP

- Search — Email/query with text filter is simple, but building good search UI takes time; defer

- Thread view — collapsed threads need careful JMAP Thread/get batching; defer

- Attachments in compose — upload works but UI polish takes time; add basic version

- Spam/ham actions — simple keyword sets but needs UI real estate

- Multiple identities — Identity/get is simple; UI is straightforward

- Keyboard shortcuts — post-MVP polish

- Mobile responsive — optimise after desktop is solid

## 10.3  NetServa Integration Points

- User accounts — Laramail users map to NetServa customers; share the same users table

- Domain admin — NetServa admin can provision JMAP server URL per domain

- AI bridge — expose the ProcessInboundEmailJob as a NetServa "service" that can be enabled per account

- Branding — config/laramail.php for app name, logo, and default JMAP server URL

# 11. Critical JMAP Gotchas for Claude Code

These are the sharp edges that will trip up the implementation. Study each carefully before writing the relevant code.

## 11.1  JMAP Keyword Syntax in Set Calls

Setting and unsetting keywords uses a JSON Patch path syntax, not a standard object replace:

// CORRECT — patch syntax to set a keyword

{ 'keywords/$seen': true }

// WRONG — this replaces the entire keywords object

{ keywords: { '$seen': true } }

// CORRECT — unset a keyword

{ 'keywords/$seen': null }

## 11.2  Email/get Properties vs Body Fetch

There are two separate Email/get call patterns. Using the wrong one either fetches too much (slow) or too little (missing body):

// LIST VIEW — fast, no body content

properties: ['id', 'subject', 'from', 'receivedAt', 'keywords', 'preview', 'hasAttachment', 'size']

// READING VIEW — includes body, must set fetch flags

properties: ['id', 'subject', 'from', 'to', 'cc', 'htmlBody', 'textBody', 'bodyValues', 'attachments']

fetchHTMLBodyValues: true,

fetchTextBodyValues: false,   // only needed if falling back to plaintext

maxBodyValueBytes: 524288,    // 512KB — truncates very large emails

## 11.3  Mailbox Role vs Name

Never hardcode folder names like "INBOX" or "Sent". Always look up by role. Stalwart uses JMAP roles (inbox, sent, drafts, trash, junk) which are locale-independent:

// WRONG — breaks for non-English Stalwart installs

const inbox = mailboxes.find(m => m.name === 'INBOX');

// CORRECT

const inbox = mailboxes.find(m => m.role === 'inbox');

const sent  = mailboxes.find(m => m.role === 'sent');

const trash = mailboxes.find(m => m.role === 'trash');

const drafts = mailboxes.find(m => m.role === 'drafts');

const spam  = mailboxes.find(m => m.role === 'junk');

## 11.4  JMAP Session URL vs API URL

The session URL and the API URL are different. The session URL is the .well-known endpoint. The API URL comes from the session response and is what jmap-jam uses for all method calls:

// Session URL (for initial auth negotiation)

https://mail.example.com/.well-known/jmap

// API URL from session response (for all JMAP calls)

session.apiUrl  // e.g. https://mail.example.com/jmap/

// jmap-jam handles this automatically — just pass sessionUrl to JamClient

new JamClient({ sessionUrl: 'https://mail.example.com/.well-known/jmap', bearerToken })

## 11.5  CORS for Direct Browser JMAP Calls

When the React frontend calls Stalwart directly (not via Laravel proxy), CORS must be configured on Stalwart. For Stalwart, add the Laramail domain to the allowed origins in config.toml:

[server.http]

allowed-origins = ["https://mail.yourdomain.com"]

# Or for development:

allowed-origins = ["http://localhost:8000", "https://mail.yourdomain.com"]

## 11.6  Bearer Token Security

The JMAP bearer token is functionally equivalent to a password. Follow these rules:

- Never store in localStorage or sessionStorage — both are accessible to JavaScript and vulnerable to XSS

- Store in memory only (Zustand store, no persist middleware for this field)

- The token is fetched from /api/jmap-session on page load over HTTPS with an httpOnly Laravel session cookie

- On the Laravel side, always store encrypted: encrypt($token) / decrypt($encrypted)

- The /api/jmap-session endpoint must be behind auth middleware — never expose publicly

## 11.7  Inline Images in Email Bodies (CID References)

Many emails embed images with cid: src references like <img src="cid:image001@...">. These will be broken in a naive implementation. Handle by:

- Detect cid: references in the HTML body

- Map each CID to its corresponding attachment blobId (from bodyStructure)

- Replace src="cid:..." with src="/api/attachment/{blobId}?name=inline" before passing to DOMPurify

# 12. Recommended Claude Code Workflow

Use these as sequential prompts in Claude Code sessions. Each builds on the previous. Start each session by telling Claude Code to read the CLAUDE.md file in the project root (create it with context from this document).

## 12.1  CLAUDE.md — Project Context File

Create this file at project root so Claude Code has context in every session:

# Laramail — Claude Code Context

## Stack

Laravel 11 + Inertia 2 + React 19 + TypeScript + Tailwind 4 + Zustand + jmap-jam

## JMAP Server

Stalwart Mail Server (RFC 8621 compliant). Session URL in .env: JMAP_SERVER_URL

## Key Reference Projects

- root-fr/jmap-webmail (Next.js JMAP webmail — study stores/, hooks/, components/)

- htunnicliff/jmap-jam (TypeScript JMAP client used by this app)

- SebastianKrupinski/jmap-client-php (PHP JMAP client for server-side use)

## Architecture

- React frontend uses jmap-jam to talk DIRECTLY to Stalwart for email operations

- Laravel is an auth layer + AI bridge + attachment proxy ONLY

- Bearer token: fetched via /api/jmap-session, stored in memory (Zustand), NEVER localStorage

- Email data never touches our database — lives exclusively in Stalwart

## Code Style

- TypeScript strict mode, no any

- Zustand stores in resources/js/stores/

- Custom hooks in resources/js/hooks/

- Laravel controllers thin — business logic in Services/

- All JMAP PHP calls go through app/Services/JmapService.php

## 12.2  Sequential Build Prompts

- Clone and study root-fr/jmap-webmail. Summarise the store structure, hook patterns, and component hierarchy. Map them to our Inertia/React equivalent.

- Create the Laravel project skeleton: migrations, JmapService.php stub, login page with JMAP session URL field, Breeze auth wired to JMAP authentication.

- Implement /api/jmap-session endpoint and the jmapClient.ts singleton. Write a test that connects to a real Stalwart instance and lists mailboxes.

- Build mailboxStore.ts: Mailbox/get, tree builder, role lookup helpers. Build Sidebar.tsx component with folder icons. Wire unread badge.

- Build emailStore.ts: Email/query + Email/get batch with requestMany(). Build EmailList.tsx and EmailListItem.tsx. Handle loading states.

- Build email reading: loadEmailBody action, EmailViewer.tsx, EmailBody.tsx with DOMPurify + sandboxed iframe. Handle text fallback when no HTML body.

- Implement mark read on selection (Email/set keywords patch syntax). Implement delete to trash (Email/set mailboxIds). Add undelete.

- Build compose: ComposePanel.tsx (slide-up panel), TipTap rich text editor, ComposeTo.tsx address field. Wire sendEmail action with Email/set + EmailSubmission/set batch.

- Implement reply/reply-all/forward: pre-populate compose with correct To/Subject/quoted body/In-Reply-To headers.

- Build attachment download: Laravel AttachmentController.php as JMAP blob proxy. AttachmentList.tsx component. Handle CID inline images.

- Implement JMAP push: useJmapPush hook with EventSource. Email/changes incremental sync. Mailbox/changes for unread count updates.

- Polish: dark mode toggle, loading skeletons, error boundaries, empty states, keyboard shortcut for compose (C key).

# 13. Environment Configuration

# .env

# Application

APP_NAME=Laramail

APP_URL=https://mail.yourdomain.com

# Database (SQLite for development, MySQL for production)

DB_CONNECTION=sqlite

# JMAP defaults (can be overridden per-user at login)

JMAP_DEFAULT_SERVER_URL=https://mail.spiderweb.com.au/.well-known/jmap

# AI Bridge (your existing Anthropic config)

ANTHROPIC_API_KEY=sk-ant-...

AI_BRIDGE_ENABLED=true

AI_BRIDGE_TARGET_MAILBOX=ai@spiderweb.com.au

# Queue (for AI bridge jobs)

QUEUE_CONNECTION=database

# Cache (Redis preferred for JMAP session caching)

CACHE_DRIVER=redis

REDIS_HOST=127.0.0.1

# 14. Testing Strategy

Keep testing pragmatic for an MVP. Use Pest PHP for Laravel and Vitest for TypeScript.

## 14.1  Critical Tests to Write First

- JmapService — unit test authenticate() against a mock HTTP response

- Auth flow — feature test: POST /login with valid JMAP credentials creates session

- Attachment proxy — feature test: GET /api/attachment/{id} returns streamed file

- emailStore — unit test requestMany() mock: verify correct JMAP batch structure sent

- DOMPurify — unit test: malicious HTML is stripped, safe HTML passes through

# 15. Deployment Notes for Stalwart Integration

- Stalwart JMAP endpoint: typically https://mail.domain.com/.well-known/jmap — confirm in Stalwart admin UI under Settings > Server > JMAP

- CORS: add your Laramail domain to Stalwart's allowed-origins setting

- Bearer tokens: Stalwart creates per-user API tokens in the admin UI under Accounts > [user] > API Tokens. Alternatively, Stalwart supports HTTP Basic Auth on the /.well-known/jmap endpoint to authenticate and get session data.

- EventSource push: Stalwart supports JMAP push via EventSource at the eventSourceUrl from the session object — no additional config needed

- Attachment uploads: ensure the JMAP upload endpoint has a reasonable max body size in Stalwart config (default 50MB)

- Reverse proxy: if running behind nginx/caddy, ensure it does not buffer EventSource connections — add proxy_buffering off for the push URL

# Summary

Laramail's key insight is that JMAP removes 90% of the complexity that makes traditional webmail hard to build. There is no binary protocol, no connection state, no IMAP quirks — just HTTP + JSON batch requests that map cleanly to React's data fetching patterns.

The root-fr/jmap-webmail project proves the concept is achievable: a fully-featured JMAP webmail in React that works against Stalwart. Laramail ports that same React architecture into the Laravel + Inertia stack you already know, adds the Laravel auth and AI bridge layer you've already built, and ends up as something that is genuinely novel in the open source ecosystem — the first JMAP webmail built on the Laravel stack.

With Claude Code driving the implementation against this plan, 75%+ of a working MVP in two focused days is realistic. The JMAP protocol's clean JSON API means most of the complexity is already handled by jmap-jam, and the patterns from root-fr/jmap-webmail reduce the frontend work to a port rather than a ground-up build.

— End of Plan —